MDF1 ML Deployment Recommendation (V1)

Objective

Define a phased deployment strategy for ML models developed for MDF1 quality prediction using Ksoft process data.

Current Status

Five individual target models trained:
- labSurfaceSoundnessAvg (R² ≈ 0.76)
- labDensityAverage (R² ≈ 0.74)
- labBendingAvg (R² ≈ 0.73)
- labTensileAvg (R² ≈ 0.71)
- labEModulAvg (R² ≈ 0.69)

Key Insight

All models consistently rely on engineered process features including thickness profiles, pressure distributions, and thermal conditions, confirming process-driven learning.

Deployment Strategy

Phase 1 (Immediate Candidates):
- labSurfaceSoundnessAvg
- labDensityAverage

Phase 2 (Next Rollout):
- labBendingAvg
- labTensileAvg

Phase 3 (Further Optimization Required):
- labEModulAvg

Technical Readiness

All models are built using the same pipeline and format, ensuring compatibility with autopilot-service deployment.
Artifacts include trained models, metrics, and feature importance exports.

Risk & Considerations

- Limited dataset size may affect generalization
- Some targets (E-Modul) show higher variability
- Continuous monitoring required after deployment

Recommendation

Proceed with phased deployment starting with surface soundness and density models.
Use these as validation cases before scaling to additional targets.

Next Steps

1. Deploy Phase 1 models in KM autopilot-service
2. Monitor prediction vs actual performance
3. Collect more data and retrain periodically
4. Expand deployment to Phase 2 targets